## Slide 1: On Agile
By SNHU Travel Team (Patrick Marshall)

## Slide 2: Roles of the Scrum Team
Product Owner/Manger: (Cobb, p. 35)
  Manages the backlog.
  Handles the communication of the product backlog (vision, goals, etc.) to the rest of the team.
  Typically, only one per team.
Scrum Master: (Cobb, p. 36)
  Responsible for the application of Scrum practices.
  Focused on optimization of the team in general.
  Organizes Scrum events.
Team: The rest of the team is meant to be self-organizing and equal with on another in responsibility (Cobb, p. 38)
  For SNHU Travel, this had a further division with:
  Tester: Responsible for turning user stories into test cases
  Developer: Implemented test cases

## Slide 3: Development Phases with Agile
With the general SDLC cycle we have Requirements – Design – Implementation – Testing – Maintenance
Agile/Scrum doesn’t change this formula much, but makes the follow-through of its path more flexible
This is accomplished with Scrum through this path:
  Product Manger gathers requirements and puts them in the backlog
  A Sprint is planned, the team taking and committing to what they can from the backlog
  The sprint happens, daily stand ups to check on progress and change course as needed if new requirements are made or problems encountered.
  At the end of the sprint, the work is reviewed, and the next one planned based off of the overall project and work accomplished.
  (Cobb, p. 39)

## Slide 4: Waterfall vs Agile: Comparison
The differences between these two systems lies within the day-to-day, a result of Agile’s creation being couched in a furthering of Waterfall’s ideas.
Overall, Waterfall is a top-down approach, where the plans are made at the beginning of the project, and the development team follows that plan all the way through. If there is no need to have that plan change, and no problems are encountered, Waterfall is acceptable.
We don’t live in a ‘assume a spherical cow’ sort of world, however. If a change needs to happen, a lot of work must commence to replan the project to account for it.
Agile/Scrum tackles this with the constant communication of the meetings to discover problems and work through new problems, and to evaluate the project at the end of sprints if large-scale changes need to happen.

## Slide 5: Conclusion - Choices
Thankfully when choosing what methods to use in a management environment, the choice doesn’t have to be black and white. You can take one or the other or mix the two depending on the needs of a project.
Does the project need a concise, clear, set plan free from distraction or change? Waterfall would be the best candidate for such a project, as while Agile’s ability to morph and change with circumstances is nice, it can also add time in working through the alternatives or new information.
Does the project need to work through a problem that has no clear solution or is on the cutting edge of development? Agile is best suited for this kind of project, as it is made to be adaptable. When diving into a new area for your business or a rapidly changing environment within, a project and its team needs to be able to bend with the wind and meet those changes without breaking.
Generally, it’s safer to err on the side of Agile, as it is the most flexible and ready for life in general, but if you’re confident and certain, Waterfall can serve just as well.

## Slide 6: Source(s)
(Cobb) - Cobb, Charles. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. John Wiley & Sons, Inc. Hoboken, NJ